Novara

Week 2 — Backend Sprint

May 25 – Jun 1, 2026  ·  NUS Orbital  ·  Apollo 11  ·  Cyber Grape

| Sprint goal | Replace all mock data with live Supabase; wire Claude AI translation + OneMap GPS; Supabase Storage for file upload |
| --- | --- |
| Week 1 shipped | 9 student pages + 4 parent pages. mock-data.ts types already mirror DB schema — swap is mechanical. |
| Hard milestone | Apollo 11 end-to-end demo — mentor eval early June. Must show real data, real auth, at least one AI call. |
| Repo | github.com/cyber-grape/novara (main) |

# 0. Local Dev Setup (do this first)

The Supabase CLI runs a full Postgres + Auth + Storage + Edge Functions stack locally via Docker. Develop entirely locally; push to hosted Supabase only when a feature is ready.

## Install & init

brew install supabase/tap/supabase

cd /path/to/novara

supabase init            # creates supabase/ directory

supabase start           # starts local stack (Docker required)

supabase status          # prints local API URL + anon key

## Env file

Create .env.local (already in .gitignore):

NEXT_PUBLIC_SUPABASE_URL=http://127.0.0.1:54321

NEXT_PUBLIC_SUPABASE_ANON_KEY=<from supabase status>

SUPABASE_SERVICE_ROLE_KEY=<from supabase status>   # server-only

ANTHROPIC_API_KEY=sk-ant-...

ONEMAP_TOKEN=<from onemap.gov.sg/apidocs>

⚠  Never commit .env.local. Add real prod values to Vercel Environment Variables separately.

## Packages to install

npm install @supabase/supabase-js @supabase/ssr

npm install --save-dev supabase

ℹ  @supabase/ssr handles cookies correctly in Next.js App Router. Do not use the old auth-helpers package.

# 1. Database Schema — Migrations

Every schema change goes through a migration file (supabase/migrations/). Never edit the DB directly in prod. This gives you a reproducible schema and a clear history for the mentor.

## Create the migrations

supabase migration new init_schema

# edit supabase/migrations/<timestamp>_init_schema.sql

supabase db push              # apply to local

supabase db push --linked     # apply to hosted Supabase

## Tables

| Table | Key columns | Notes |
| --- | --- | --- |
| users | id uuid PK, role, display_name, display_name_cn, email | Populated by trigger on auth.users insert |
| parent_links | parent_id uuid, student_id uuid, approved_at | One parent can link multiple children; drives RLS |
| milestones | id, user_id, title, type, due_date, year, completed, description | Matches MockMilestone — just change import source |
| achievements | id, user_id, type, title, body, achieved_at, xp |  |
| documents | id, user_id, title, type, size_kb, storage_path, uploaded_at | storage_path → Supabase Storage bucket key |
| fee_items | id, student_id, label_zh, category, amount_sgd, due_date, status | Parent sees via parent_links join in RLS policy |
| calendar_events | id, user_id, title, date, type, notes |  |
| homestay_bookings | id, student_id, confirmed, family_name, zone, price_sgd, move_in, contract_end |  |
| school_comms | id, subject, body_en, body_zh, summary_zh, category, sent_date, urgent | body_zh filled async by Edge Function after upload |
| comm_reads | student_id, comm_id, read_at | Per-student read tracking; unread count via anti-join |
| expenses | id, user_id, label, category, amount_sgd, date |  |

## Generate TypeScript types from schema

Run this after every migration. The output replaces the hand-written types in mock-data.ts:

supabase gen types typescript --local > src/lib/database.types.ts

ℹ  Import Database from database.types.ts instead of re-declaring types by hand. supabase-js accepts Database as a generic: createClient<Database>(url, key).

## RLS policies (key rules)

-- Students: own rows only

CREATE POLICY "student_own" ON milestones FOR ALL USING (auth.uid() = user_id);

-- Parents: read child rows via parent_links

CREATE POLICY "parent_read_child" ON milestones FOR SELECT

USING (EXISTS (SELECT 1 FROM parent_links

WHERE parent_id = auth.uid() AND student_id = milestones.user_id));

⚠  Enable RLS on every table immediately — even before writing the policies. Default-deny is safer than forgetting to lock it down later.

## Seed script for local dev

supabase/seed.sql inserts one student user, one parent user, a parent_links row, and a sample of each table. Run with:

supabase db reset   # wipes local DB, re-runs migrations + seed

# 2. Auth

## Files to create / modify

| File | What it does |
| --- | --- |
| src/lib/supabase/server.ts | createServerClient() helper used in Server Components & Route Handlers |
| src/lib/supabase/client.ts | createBrowserClient() singleton used in Client Components |
| src/middleware.ts | Refresh session cookie on every request; redirect / to /login if unauthenticated |
| src/app/login/page.tsx | Magic-link form: email input → supabase.auth.signInWithOtp() |
| src/app/auth/callback/route.ts | Exchange the one-time code for a session cookie (GET handler) |

## Role detection

After login, read the users.role column and redirect:

if (role === "parent")  redirect("/parent/dashboard")

if (role === "student") redirect("/dashboard")

ℹ  Store role in the JWT custom claims via a Postgres function so middleware can check it without an extra DB round-trip.

# 3. Replacing Mock Imports — Page by Page

Each page follows the same pattern: convert to a Server Component, fetch data at the top, pass down as props. Keep the existing JSX untouched — only the data source changes.

## Pattern

// Before (Client Component)

import { MOCK_MILESTONES } from '@/lib/mock-data'

// After (Server Component)

import { createServerClient } from '@/lib/supabase/server'

export default async function RoadmapPage() {

const supabase = createServerClient()

const { data: milestones } = await supabase.from('milestones').select('*')

return <RoadmapView milestones={milestones ?? []} />

}

## Conversion priority

| Page | Mock import to kill | Supabase query |
| --- | --- | --- |
| Student Roadmap | MOCK_MILESTONES | from('milestones').select('*').eq('user_id', uid) |
| Student Calendar | EVENTS array | from('calendar_events').select('*').eq('user_id', uid) |
| Student Documents | MOCK_DOCUMENTS | from('documents').select('*').eq('user_id', uid) |
| Student Finance (fees) | FEES array | from('fee_items').select('*').eq('student_id', uid) |
| Student Finance (expenses) | EXPENSES array | from('expenses').select('*').eq('user_id', uid) |
| Parent Roadmap | MOCK_MILESTONES | from('milestones').select('*').eq('user_id', childId) [via RLS] |
| Parent Finance | FEES array | from('fee_items').select('*').eq('student_id', childId) |
| Parent Homestay | CURRENT_HOMESTAY obj | from('homestay_bookings').select('*').eq('student_id', childId).single() |
| Parent Comms | MOCK_COMMS | from('school_comms').select('*, comm_reads(read_at)') — anti-join for unread |

## Loading + error states (do not skip)

Every page needs a loading.tsx sibling and basic error handling. Without these, a slow query shows a blank white screen.

// src/app/(student)/roadmap/loading.tsx

export default function Loading() {

return <div className='p-10 animate-pulse'>Loading...</div>

}

// In the Server Component

if (!milestones) return <p>Failed to load. Try refreshing.</p>

# 4. AI API — Claude Translation

## Architecture

Parent uploads a school notice PDF/image → frontend sends it to a Next.js Route Handler → Route Handler calls Claude API → result written to school_comms table → parent’s Comms page shows translated content.

## Route handler: src/app/api/translate-notice/route.ts

export async function POST(req: Request) {

const formData = await req.formData()

const file = formData.get("file") as File

// 1. Extract text (pdf-parse or Tesseract.js)

const text = await extractText(file)

// 2. Call Claude API

const res = await fetch("https://api.anthropic.com/v1/messages", {

method: "POST",

headers: { "x-api-key": process.env.ANTHROPIC_API_KEY!, ... },

body: JSON.stringify({

model: "claude-haiku-4-5-20251001",   // fast + cheap

max_tokens: 1024,

system: SYSTEM_PROMPT,

messages: [{ role: "user", content: text }],

}),

})

const { body_zh, summary_zh, category, urgent } = await parseResponse(res)

// 3. Write to school_comms (service role key — bypasses RLS)

await supabaseAdmin.from("school_comms").insert({ body_zh, summary_zh, category, urgent, body_en: text })

return Response.json({ ok: true })

}

## System prompt

You are a bilingual school communication assistant.

Translate the English school notice into Simplified Chinese.

Return valid JSON only:

{

"body_zh": "<full translation>",

"summary_zh": "<2-sentence summary in Chinese>",

"category": "exam|fee|event|policy|welfare|other",

"urgent": true|false

}

## Text extraction packages

npm install pdf-parse                  # for PDFs

npm install tesseract.js               # for image OCR (JPG/PNG)

## Cost estimate

| Model | ~tokens per notice | Cost per notice |
| --- | --- | --- |
| claude-haiku-4-5 | ~1 200 in + 400 out | < $0.001 |
| claude-sonnet-4-6 | ~1 200 in + 400 out | ~$0.005 |

ℹ  Use haiku for translation (deterministic, structured output). Use sonnet only for roadmap suggestions where quality matters more.

# 5. GPS Distances — OneMap Singapore

## Why OneMap, not Google Maps

- Free, no billing account, no credit card

- Run by Singapore Land Authority — most accurate local data

- Rate limit: 250 requests/min (plenty for our scale)

- Token expires every 3 days — auto-renew via a Supabase cron Edge Function

## Token renewal Edge Function

// supabase/functions/refresh-onemap-token/index.ts

// Triggered by pg_cron every 2 days

const res = await fetch('https://www.onemap.gov.sg/api/auth/post/getToken', {

method: 'POST',

body: JSON.stringify({ email: ONEMAP_EMAIL, password: ONEMAP_PW }),

})

const { access_token } = await res.json()

// Store in supabase secrets or a config table

## Distance calculation

// For each homestay listing, call once and cache in homestay_listings.distance_m

const url = `https://www.onemap.gov.sg/api/public/routingsvc/route

?start=${lat1},${lng1}&end=${lat2},${lng2}

&routeType=walk&token=${token}`

const { route_summary: { total_distance } } = await fetch(url).then(r => r.json())

// total_distance in metres

## When to recalculate

- On new homestay listing insert (Postgres trigger → Edge Function)

- Nightly cron job to refresh any stale rows (older than 30 days)

ℹ  Geocode school addresses once, store lat/lng in a schools table. Reuse for every distance calc.

# 6. File Storage — Supabase Storage

## Buckets

| Bucket | Used for | Access policy |
| --- | --- | --- |
| student-documents | Portfolio, transcripts, certificates | Owner: read + write. Parent via parent_links: read-only. |
| school-notices | PDF/image uploads from Comms page | Uploader write. Triggers translate-notice Route Handler. |
| avatars | Profile photos (future) | Public read. Owner write. |

## Upload flow (Documents page)

The drag-and-drop UI is already built. Wire these three calls:

// 1. Upload file

const path = `${userId}/${Date.now()}_${file.name}`

await supabase.storage.from('student-documents').upload(path, file)

// 2. Insert row to documents table

await supabase.from('documents').insert({ user_id, title, type, size_kb, storage_path: path })

// 3. Get a signed URL for download links

const { data: { signedUrl } } = await supabase.storage

.from('student-documents').createSignedUrl(path, 3600)  // 1 hr expiry

⚠  Never expose the service role key to the browser. Upload directly from the browser using the anon key + RLS storage policies.

# 7. Realtime Subscriptions

Supabase Realtime pushes Postgres CDC events to the browser over websockets. Use sparingly — only where live updates add clear value.

## Parent dashboard — unread comms badge

const channel = supabase

.channel('parent-comms')

.on('postgres_changes', {

event: 'INSERT', schema: 'public', table: 'school_comms'

}, payload => setUnreadCount(n => n + 1))

.subscribe()

// Cleanup on unmount

return () => supabase.removeChannel(channel)

## Student finance — fee status update

// Fires when parent confirms payment on their end (future)

.on('postgres_changes', { event: 'UPDATE', table: 'fee_items',

filter: `student_id=eq.${uid}` }, handler)

ℹ  Realtime requires the table to have REPLICA IDENTITY FULL set. Run: ALTER TABLE school_comms REPLICA IDENTITY FULL;

# 8. Daily Breakdown

| Day | Tasks | Done when… |
| --- | --- | --- |
| Mon 25 | supabase init + start. Write migrations for all 11 tables. Add RLS policies. seed.sql with 1 student + 1 parent. supabase gen types. | supabase db reset runs clean; types generated. |
| Tue 26 | Auth: server.ts, client.ts, middleware.ts, login page, /auth/callback route handler. Role-based redirect. | Can sign in via magic link locally, lands on correct dashboard. |
| Wed 27 | Data swap: student Roadmap, Calendar, Documents, Finance. Add loading.tsx + error guard per page. | Pages show DB data (even if just the seed row). |
| Thu 28 | Data swap: all 4 parent pages. Parent Comms unread count from comm_reads anti-join. Realtime badge. | Parent sees child data. Comms badge updates live. |
| Fri 29 | Claude translation Route Handler. Wire upload card in Comms. test with a real PDF. | Upload a PDF → body_zh appears in Comms list. |
| Sat 30 | OneMap distance calc. Supabase Storage: upload + signed URLs on Documents page. | Distances are live. Document downloads work. |
| Sun 31 | Buffer: fix bugs, polish loading states, write README for mentor. Push to hosted Supabase. Deploy to Vercel. | Mentor can click the Vercel URL and use the real app. |

# 9. Definition of Done

All of these must pass before calling the sprint done:

- supabase db reset runs without errors on a clean machine

- A real student account can sign in and see their own data (not the seed data of another student)

- A real parent account can see all 4 pages for their linked child

- Uploading a school notice PDF produces a Chinese translation in the Comms page within 10 seconds

- Homestay distances reflect OneMap data (not hardcoded values)

- Student can upload a document; parent can download it via signed URL

- npx tsc --noEmit passes with zero errors

- No mock-data.ts imports remain in any page component

- App is deployed to Vercel + hosted Supabase and accessible via public URL

Novara  ·  Cyber Grape  ·  NUS Orbital 2026